## RESPONSE TO RFP: STRUCTURAL ENGINEERING SERVICES

### Multi-Level Parking Structure & Mobility Hub

Urban Healthcare Campus

## 1. COVER LETTER

To the Selection Committee,

We are pleased to submit this response to the Request for Proposals for Structural Engineering Services for the proposed Multi-Level Parking Structure & Mobility Hub serving an urban healthcare campus.

Our firm specializes in the planning, design, and construction support of complex, high-use structural systems within active institutional environments. Parking structures supporting healthcare facilities represent a unique intersection of infrastructure, operations, and long-term asset stewardship. These facilities must function continuously, withstand aggressive environmental exposure, and adapt to evolving mobility demands without compromising safety or performance.

We approach this project with a clear understanding that the parking structure is not an isolated building, but a critical operational extension of the healthcare campus. Structural decisions made early in design will directly influence durability, lifecycle cost, construction phasing, and the ability of the facility to evolve over time.

Our team is prepared to provide comprehensive structural engineering services from pre-design through construction administration, working collaboratively with the Owner, Architect, Construction Manager, and specialty consultants to deliver a structure that is efficient, resilient, and aligned with the long-term objectives of the campus.

We appreciate the opportunity to be considered and look forward to contributing our expertise to the success of this project.

Respectfully submitted,
 [Firm Name]
 Structural Engineering Team

## 2. EXECUTIVE SUMMARY

The proposed Multi-Level Parking Structure & Mobility Hub will serve as a high-capacity, high-turnover facility supporting patients, staff, and visitors within an active healthcare environment. Unlike typical commercial parking structures, healthcare parking facilities experience continuous daily use, strict operational reliability requirements, and heightened expectations for durability and safety.

Our structural engineering approach is grounded in three guiding principles:

- Operational Reliability – The structure must perform consistently with minimal maintenance interruption.

- Durability & Lifecycle Performance – Structural systems must be designed to withstand environmental exposure, deicing chemicals, and repetitive loading over decades of service.

- Adaptability – The structure should accommodate future changes in mobility patterns, potential vertical expansion, or alternate uses.

We recognize that structural system selection, detailing strategies, and coordination with waterproofing and drainage systems are among the most critical determinants of long-term success for parking structures. Our team brings extensive experience evaluating these factors early and translating them into practical, buildable solutions.

Throughout the project, we will maintain a proactive role in design coordination, constructability review, and construction administration to ensure that the final structure aligns with the Owner’s performance expectations and budgetary goals.

## 3. UNDERSTANDING OF THE PROJECT

### 3.1 Role of the Parking Structure within the Healthcare Campus

The proposed parking structure functions as essential campus infrastructure rather than a standalone building. Its location, connectivity, and operational requirements are closely tied to adjacent healthcare facilities, pedestrian circulation routes, and emergency access considerations.

From a structural perspective, this creates several important implications:

- The structure must integrate seamlessly with adjacent buildings, bridges, and walkways.

- Construction may need to occur adjacent to active facilities with limited tolerance for vibration, noise, or disruption.

- The structure must support continuous use immediately upon occupancy with no ramp-up period for operational reliability.

### 3.2 Anticipated Structural Challenges

Based on similar projects, we anticipate the following structural challenges to be central to the project’s success:

- Long-span framing requirements to optimize parking efficiency

- Open structural layouts compatible with circulation and visibility

- Environmental exposure and corrosion protection

- Drainage and waterproofing coordination

- Foundation systems influenced by urban site constraints

- Potential future loading from rooftop screening, solar arrays, or vertical expansion

Each of these challenges will be addressed through deliberate system evaluation and early coordination with the project team.

### 3.3 Structural System Objectives

The primary objectives of the structural design are to:

- Provide a safe, code-compliant structural system

- Minimize long-term maintenance requirements

- Support efficient construction sequencing

- Allow flexibility for future adaptation

- Integrate cleanly with architectural and MEP systems

Our team will document these objectives early in the Basis-of-Design and use them to guide decision-making throughout the project.

## 4. MANAGEMENT OF THE WORK

The success of a multi-level parking structure supporting an active healthcare campus depends on disciplined management of the structural scope from the earliest stages of the project through construction completion. Our firm approaches structural engineering as an active participant in project delivery, not a passive design consultant.

Our management strategy emphasizes early validation of assumptions, continuous coordination, proactive risk identification, and disciplined documentation.

### 4.1 PRE-DESIGN SERVICES APPROACH

The pre-design phase establishes the foundation for all downstream decisions. Our objective during this phase is to eliminate unknowns, validate constraints, and establish a clear structural Basis-of-Design before schematic concepts become fixed.

During pre-design, our team will:

- Review all available project documentation

- Meet with the Owner and Architect to understand operational priorities

- Identify performance expectations beyond minimum code requirements

- Establish structural design criteria aligned with campus standards

- Identify potential phasing and constructability constraints

- Coordinate with geotechnical, civil, and MEP consultants

Deliverables from this phase include a documented structural Basis-of-Design outlining assumptions, design criteria, and preliminary system recommendations.

### 4.2 EXISTING CONDITIONS INVESTIGATION

Parking structures constructed within urban healthcare campuses are frequently constrained by adjacent buildings, existing utilities, and limited site access. Assumptions regarding existing conditions represent one of the greatest sources of downstream risk if not addressed early.

Our approach includes:

- Review of existing as-built drawings and surveys

- Coordination with civil and geotechnical engineers to understand subsurface conditions

- Identification of adjacent structures that may be sensitive to movement or vibration

- Review of existing utility locations and structural impacts

- Identification of potential conflicts between foundations and existing infrastructure

Where documentation is incomplete or unreliable, we will recommend targeted field verification to confirm critical assumptions.

### 4.3 DESIGN COORDINATION & TEAM INTEGRATION

We view coordination as a continuous process rather than a periodic check. Structural decisions influence architectural layouts, MEP routing, drainage, fire protection, and construction sequencing.

Our coordination strategy includes:

- Participation in regular design coordination meetings

- Active review of architectural layouts to align column grids with parking efficiency

- Coordination with MEP engineers regarding penetrations, sleeves, and equipment supports

- Coordination with waterproofing consultants to ensure compatibility with structural detailing

- Early identification of conflicts requiring resolution prior to construction documents

We utilize BIM coordination tools as appropriate to visually identify conflicts and improve clarity across disciplines.

### 4.4 STRUCTURAL SYSTEMS EVALUATION

Parking structures present a range of potential structural systems, each with unique implications for cost, durability, schedule, and long-term performance. During early design, we will evaluate multiple framing systems, including but not limited to:

- Cast-in-place reinforced concrete

- Precast concrete framing

- Hybrid concrete systems

- Post-tensioned slab systems

Each option will be evaluated based on:

- Span capability and layout efficiency

- Construction sequencing implications

- Durability and corrosion resistance

- Lifecycle maintenance considerations

- Compatibility with site constraints and phasing

- Availability of local trade expertise

We will document the evaluation process and clearly communicate the rationale behind the recommended system.

### 4.5 FOUNDATION SYSTEM CONSIDERATIONS

Foundation design for parking structures within healthcare campuses often requires balancing structural efficiency with subsurface constraints and adjacent construction impacts.

Our foundation evaluation will consider:

- Shallow versus deep foundation options

- Impact of groundwater levels

- Adjacent building foundations

- Utility corridors and conflicts

- Settlement tolerance for superstructure framing

We coordinate closely with the geotechnical engineer to ensure that foundation recommendations align with site-specific conditions and construction realities.

## 5. CONSTRUCTABILITY REVIEW & RISK MITIGATION

Constructability is not a final-stage review—it is integrated throughout the design process.

### 5.1 STRUCTURAL CONSTRUCTABILITY REVIEW PROCESS

At each design milestone, our team will perform formal constructability reviews focused on:

- Structural framing complexity

- Repetition and standardization opportunities

- Tolerance management

- Temporary support requirements

- Erection sequencing

- Accessibility for construction and inspection

Findings from constructability reviews are documented and discussed with the project team to determine appropriate action.

### 5.2 RISK IDENTIFICATION & MANAGEMENT

Parking structures present predictable but significant risks if not proactively addressed. Our risk management approach focuses on early identification and mitigation of issues such as:

- Corrosion and environmental exposure

- Drainage failures leading to structural deterioration

- Differential settlement

- Waterproofing interface failures

- Construction sequencing conflicts

Each identified risk is paired with recommended mitigation strategies incorporated into the design.

## 6. VALUE ENGINEERING (STRUCTURAL-LED)

We define Value Engineering (VE) as improving project value—not simply reducing initial cost.

### 6.1 STRUCTURAL VALUE ENGINEERING PHILOSOPHY

Effective VE begins early. The greatest opportunities for meaningful value improvement occur during conceptual and schematic design, when system-level decisions remain flexible.

Our VE approach evaluates:

- Structural system selection

- Span optimization

- Material efficiency

- Repetition and modularization

- Construction sequencing efficiency

- Lifecycle cost impacts

We avoid VE proposals that shift risk or cost downstream.

### 6.2 VE IMPLEMENTATION BY DESIGN PHASE

Conceptual / Schematic Design

- Evaluate alternate framing systems

- Optimize column spacing

- Review floor-to-floor heights

- Assess foundation system alternatives

Design Development

- Refine member sizing

- Optimize reinforcement layouts

- Reduce structural redundancy where appropriate

- Coordinate tolerances with architectural systems

Construction Documents

- Final detailing efficiencies

- Clarification of ambiguous conditions

- Packaging strategies for bidding

## 7. PHASING & SEQUENCING (STRUCTURAL PERSPECTIVE)

Healthcare campus parking structures often require phased construction to maintain operations.

### 7.1 PHASING CONSIDERATIONS

Structural phasing considerations include:

- Foundation sequencing adjacent to active facilities

- Partial occupancy requirements

- Temporary shoring or bracing needs

- Load path continuity during phased construction

We work closely with the Construction Manager to ensure that structural systems support safe and efficient phasing.

### 7.2 SEQUENCING SUPPORT

We provide structural input to support:

- Early work packages

- Foundation and substructure sequencing

- Superstructure erection order

- Temporary condition analysis

## 8. QUALITY CONTROL & QA/QC PROCEDURES

Quality control is fundamental to long-term performance.

### 8.1 INTERNAL QA/QC PROCESS

Our QA/QC process includes:

- Independent senior-level design review

- Constructability-focused checks

- Coordination review across disciplines

- Documentation consistency checks

Reviews occur at each major design milestone.

### 8.2 FIELD QUALITY SUPPORT

During construction, we support quality through:

- Site observations

- Response to field conditions

- Coordination with testing agencies

- Review of non-conforming conditions

## 9. CONSTRUCTION ADMINISTRATION SERVICES

Our construction administration role is proactive and responsive.

### 9.1 SUBMITTALS & RFIs

We provide timely review of:

- Structural shop drawings

- Product submittals

- RFIs related to structural scope

### 9.2 SITE OBSERVATIONS

We conduct site observations to verify:

- Structural systems are installed per design intent

- Field conditions align with assumptions

- Deviations are identified early

## 10. COMMUNICATION PROTOCOLS & PROJECT CONTROLS

Clear, disciplined communication is essential to maintaining alignment among project stakeholders and preventing scope drift, schedule delays, and construction inefficiencies. Our firm establishes formal communication protocols at project outset and adheres to them throughout design and construction.

### 10.1 STRUCTURAL COMMUNICATION FRAMEWORK

Our communication framework is structured to ensure that:

- Decisions are documented

- Assumptions are visible to all stakeholders

- Responsibilities are clearly defined

- Responses are timely and traceable

We designate a single Structural Project Manager as the primary point of contact responsible for coordination with the Owner, Architect, Construction Manager, and consultants.

### 10.2 MEETING PARTICIPATION & DOCUMENTATION

We actively participate in:

- Owner/Architect coordination meetings

- Design team coordination meetings

- Cost and constructability review sessions

- Construction progress meetings as required

Meeting outcomes affecting the structural scope are documented and incorporated into subsequent design deliverables.

### 10.3 ISSUE TRACKING & RESOLUTION

Structural issues are tracked through:

- Design coordination logs

- RFI logs during construction

- Field observation reports

We prioritize early resolution to avoid cascading impacts on other disciplines or construction sequencing.

## 11. COORDINATION WITH AUTHORITIES HAVING JURISDICTION (AHJ)

Healthcare campus projects are subject to heightened scrutiny from regulatory authorities. We coordinate proactively to support a smooth permitting and inspection process.

### 11.1 CODE COMPLIANCE STRATEGY

Our team establishes code compliance early, including:

- Governing building codes and amendments

- Structural design criteria

- Seismic and wind design parameters

- Fire resistance requirements

We document compliance pathways and coordinate with the Architect to ensure consistent interpretation across disciplines.

### 11.2 PERMITTING SUPPORT

We support permitting by:

- Responding to plan review comments

- Clarifying design intent

- Providing calculations or supplemental documentation as required

## 12. HEALTH, SAFETY, & STRUCTURAL RESPONSIBILITY

While construction site safety is managed by the Contractor, our structural responsibilities directly influence site safety through design clarity and constructability.

### 12.1 DESIGN FOR CONSTRUCTION SAFETY

We incorporate construction safety considerations by:

- Minimizing temporary conditions where possible

- Clearly identifying required shoring or bracing

- Avoiding ambiguous load transfer conditions

- Designing connections with constructability in mind

### 12.2 STRUCTURAL RESPONSIBILITY DURING CONSTRUCTION

We remain engaged during construction to address:

- Unforeseen field conditions

- Temporary condition questions

- Structural modifications required due to site constraints

## 13. SUSTAINABILITY & LIFECYCLE PERFORMANCE

Sustainability for parking structures is driven less by material selection alone and more by durability, adaptability, and lifecycle performance.

### 13.1 DURABILITY-DRIVEN SUSTAINABILITY

Our structural sustainability strategy focuses on:

- Corrosion-resistant detailing

- Proper drainage and waterproofing coordination

- Reducing long-term repair frequency

- Designing for extended service life

### 13.2 ADAPTABILITY & FUTURE USE

We evaluate opportunities to:

- Accommodate future vertical expansion

- Support rooftop photovoltaic systems

- Allow potential adaptive reuse scenarios

Structural adaptability reduces the likelihood of premature obsolescence.

## 14. RELEVANT PROJECT EXPERIENCE (NARRATIVE FORMAT)

Our firm has completed numerous parking structures and healthcare-adjacent infrastructure projects. The following narratives illustrate our experience relevant to this project.

### 14.1 HEALTHCARE CAMPUS PARKING STRUCTURE

Project Description:
 Multi-level parking structure serving a major regional medical center with direct pedestrian connections to inpatient and outpatient facilities.

Structural Scope:

- Cast-in-place concrete framing

- Long-span parking bays

- Integrated pedestrian bridges

- Phased construction adjacent to active facilities

Key Challenges & Solutions:

- Coordinated foundation design adjacent to existing structures

- Enhanced corrosion protection strategies

- Early contractor coordination to optimize sequencing

### 14.2 URBAN INFRASTRUCTURE STRUCTURE

Project Description:
 Urban parking structure serving mixed-use and institutional facilities.

Structural Scope:

- Precast concrete superstructure

- Cast-in-place foundations

- Limited site access

Key Outcomes:

- Accelerated construction schedule

- Improved durability performance

- Reduced lifecycle maintenance costs

## 15. TEAM ORGANIZATION & ROLES

The proposed project team is structured to provide clear accountability and continuity from design through construction.

### 15.1 PROJECT TEAM STRUCTURE

- Principal-in-Charge – Executive oversight and quality assurance

- Structural Project Manager – Day-to-day coordination and delivery

- Senior Structural Engineer – System design and technical leadership

- Structural Engineers / Designers – Analysis, modeling, documentation

### 15.2 CONTINUITY OF STAFFING

We commit to maintaining core team continuity throughout the project to preserve institutional knowledge and decision consistency.

## 16. KEY PERSONNEL QUALIFICATIONS (SUMMARY)

Detailed resumes for key personnel are included in this proposal. Each individual brings experience specific to parking structures, healthcare environments, and complex institutional projects.

## 17. COMMITMENT TO PROJECT SUCCESS

We approach this project with a commitment to technical excellence, collaboration, and accountability. Our goal is not simply to design a compliant structure, but to deliver a facility that performs reliably, efficiently, and sustainably throughout its service life.

We view this engagement as a partnership and are prepared to support the Owner throughout the full lifecycle of the project.